BIG IoT Open Call 2
midterm status for Flowhub
Jon Nordby, 26 September, 2018

---
Extension objectives
Simple to build web applications
based on BIG IoT offerings
- Using standard JavaScript in browser
- Using Flowhub+NoFlo visual programming

---
D1: Browser support in bigiot-js
NPM: bigiot-js

---
bigiot-js use in browser
Same API as for Node.JS
+ supports a CORS proxy server

---
D2: NoFlo components
for consumers
NPM: noflo-bigiot

---
I1: Marketplace API
not CORS enabled
Gitlab: marketplace#42

---
I2: Marketplace SSL
soon untrusted
- Chrome 70 will remove certificate.
- Release: Sept 13 – Oct 15
- Gitlab: marketplace-portal#44

---
I3: Most offerings
not browser ready
Using defaults in Java Provider:
- Self-signed SSL certificate
- CORS headers not enabled

---
Enable CORS for offerings

---
Setup SSL for offerings
A) Setup own cert in Java Provider lib (?)
B) Use a HTTP proxy (nginx/Apache...)

---
D3: “Driver” Parking space app
Builds on D1: bigiot-js and D2: noflo-bigiot
Done: Project skeleton, fetching data
TODO:
App/User Interface

---
Summary
- Deliverables 1,2 are completed:
  Can develop BIG IoT apps in browser
  BUT must use CORS proxy
- Deliverable 3 on schedule for second half
- WANT: Marketplace CORS and SSL fixes
- Nice-to-have: More browser-friendly offerings